ARIA

Master Feature Checklist & Integration Matrix

Complete tracking document for all 200+ features and 160+ integrations across all phases

# 1. Master Feature Checklist — All Phases

Total features tracked: 214. Columns: Feature Name ¦ Module ¦ Phase ¦ Priority ¦ Estimated Dev Days ¦ Status

## 1.1 Identity & Profile Module (13 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 01 | Owner onboarding wizard — 20 life dimensions | 1 | Critical | 8 |
| 02 | Dynamic owner profile graph (Neo4j) | 1 | Critical | 5 |
| 03 | Continuous profile update from interactions | 1 | Critical | 4 |
| 04 | Life context mode detection (Work/Home/Travel/Focus/Social/Health) | 1 | High | 5 |
| 05 | Multi-identity support (professional vs personal) | 3 | High | 7 |
| 06 | Owner goals dashboard with ARIA progress commentary | 1 | High | 5 |
| 07 | Values & priorities matrix | 2 | Medium | 3 |
| 08 | Personality assessment integration (Big Five, MBTI optional) | 2 | Medium | 3 |
| 09 | Household profiles — up to 5 family members | 3 | Medium | 10 |
| 10 | Profile export (JSON, CSV, human-readable PDF) | 1 | Critical | 3 |
| 11 | Profile versioning — see how your profile has changed over time | 3 | Low | 4 |
| 12 | ARIA name and voice customization by owner | 1 | Medium | 3 |
| 13 | Onboarding resume — pick up where you left off if interrupted | 1 | High | 2 |

## 1.2 Memory & Knowledge Module (12 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 14 | Episodic memory store with semantic search | 1 | Critical | 8 |
| 15 | Semantic memory / entity extraction pipeline | 1 | Critical | 7 |
| 16 | Procedural memory — learned workflows and routines | 2 | Critical | 6 |
| 17 | Emotional memory — significant events and reactions | 2 | High | 5 |
| 18 | Relationship memory — per-contact deep profiles | 2 | High | 6 |
| 19 | Contextual recall injection at conversation start | 1 | Critical | 5 |
| 20 | Memory forgetting controls — owner-set retention rules | 1 | Critical | 4 |
| 21 | Memory summarization — daily, weekly, monthly digests | 2 | High | 5 |
| 22 | Cross-session continuity — zero cold-start experience | 1 | Critical | 4 |
| 23 | Knowledge ingestion — upload documents, books, notes | 2 | High | 6 |
| 24 | Memory search interface — natural language query | 1 | High | 5 |
| 25 | Conflict detection — new info vs stored facts | 3 | Medium | 4 |

## 1.3 Proactive Intelligence Module (12 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 26 | Daily morning briefing (meetings, priorities, weather, news) | 1 | Critical | 6 |
| 27 | Evening digest (accomplishments, outstanding, goal progress) | 1 | High | 4 |
| 28 | Meeting preparation brief (attendees, history, docs, agenda) | 1 | High | 5 |
| 29 | Anomaly detection — spending, health, contacts, deadlines | 1 | High | 6 |
| 30 | Opportunity surfacing — sales, jobs, products, events | 3 | High | 7 |
| 31 | Relationship nudges — follow up with important contacts | 2 | High | 4 |
| 32 | Health pattern alerts — sleep, HRV, stress, medication | 2 | High | 5 |
| 33 | Financial alerts — budget, subscriptions, fraud, renewals | 2 | High | 5 |
| 34 | Context-aware reminders — location, person, situation triggered | 2 | High | 6 |
| 35 | News and information filtering — relevance-only feed | 3 | Medium | 5 |
| 36 | Predictive task generation — ARIA pre-creates likely needed tasks | 3 | Medium | 7 |
| 37 | Life admin automation — recurring tasks handled proactively | 3 | Medium | 8 |

## 1.4 Agentic Execution Module (14 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 38 | Four-tier permission matrix (Ask Always / Ask Once / Auto / Never) | 1 | Critical | 5 |
| 39 | Email drafting and sending (approval gated) | 1 | Critical | 6 |
| 40 | Calendar booking, rescheduling, conflict resolution | 1 | Critical | 5 |
| 41 | Task creation and assignment across connected PM tools | 1 | High | 4 |
| 42 | Research and summarization (multi-step, structured output) | 2 | High | 6 |
| 43 | Purchase execution (within owner-defined spending limits) | 2 | High | 7 |
| 44 | File and document management (organize, rename, archive) | 2 | High | 5 |
| 45 | Travel booking (flights, hotels, transport) | 2 | High | 8 |
| 46 | Form and application filling using owner profile | 3 | Medium | 5 |
| 47 | Smart home routine execution and device control | 2 | High | 5 |
| 48 | Social media post scheduling and response management | 3 | Medium | 5 |
| 49 | Multi-step workflow execution across 5+ apps | 4 | High | 10 |
| 50 | Action audit log — immutable, searchable, with undo | 1 | Critical | 5 |
| 51 | Rollback and undo for all reversible actions | 1 | Critical | 4 |

## 1.5 Personality & Communication Module (10 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 52 | Voice and tone modeling from communication corpus | 1 | Critical | 7 |
| 53 | Writing style cloning — email and message drafting | 1 | High | 8 |
| 54 | Adaptive response length (brief vs detailed, learned preference) | 1 | High | 3 |
| 55 | Communication channel awareness (email vs WhatsApp vs LinkedIn tone) | 2 | High | 4 |
| 56 | Emotional tone detection and adaptation | 2 | High | 5 |
| 57 | Decision style matching (data-first, gut-first, options-first) | 2 | High | 5 |
| 58 | Disagreement and challenge style matching | 3 | Medium | 4 |
| 59 | Cultural and regional adaptation | 2 | Medium | 4 |
| 60 | Multilingual style mirroring (maintain personality across languages) | 3 | High | 8 |
| 61 | Ghostwriting mode — long-form content in owner's voice | 2 | High | 6 |

## 1.6 Health & Wellbeing Module (11 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 62 | Biometric data aggregation from all wearables and health apps | 2 | High | 6 |
| 63 | Sleep intelligence — patterns, optimization, correlation | 2 | High | 5 |
| 64 | Stress and recovery monitoring (HRV, calendar load, voice) | 2 | High | 6 |
| 65 | Medication tracking — reminders, refill alerts, interaction flags | 2 | High | 5 |
| 66 | Nutrition assistant — photo meal logging, analysis, suggestions | 3 | Medium | 7 |
| 67 | Fitness coaching — personalized, recovery-aware workouts | 3 | Medium | 6 |
| 68 | Mental health check-ins — mood tracking, journaling, pattern detection | 2 | High | 5 |
| 69 | Doctor appointment management — booking, prep, transcription | 2 | High | 6 |
| 70 | Medical record integration (HL7 FHIR) | 3 | Medium | 8 |
| 71 | Habit formation engine — behavioral science based | 3 | Medium | 6 |
| 72 | Emergency health protocol — alert contacts/services on critical signals | 2 | High | 5 |

## 1.7 Financial Intelligence Module (11 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 73 | Unified financial dashboard — all accounts, net worth | 2 | High | 6 |
| 74 | Transaction categorization — automatic with ML | 2 | High | 5 |
| 75 | Budget intelligence — dynamic, pattern-aware budgets | 2 | High | 6 |
| 76 | Subscription manager — detect, track, cancel, negotiate | 2 | High | 5 |
| 77 | Bill payment automation — within approved limits | 3 | High | 6 |
| 78 | Tax preparation assist — receipts, deductions, export | 3 | Medium | 7 |
| 79 | Investment tracking — multi-brokerage portfolio dashboard | 3 | Medium | 7 |
| 80 | Savings goal automation — auto-transfers based on cashflow | 3 | Medium | 5 |
| 81 | Expense reporting — auto-generate from receipts by project | 3 | Medium | 5 |
| 82 | Financial anomaly alerts — fraud, duplicate, unusual patterns | 2 | Critical | 5 |
| 83 | Price tracking — alert when target price is reached | 4 | Low | 3 |

## 1.8 Social & Relationship Module (10 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 84 | Relationship graph — visual map with strength indicators | 2 | High | 6 |
| 85 | Contact intelligence — rich profiles for every contact | 2 | High | 5 |
| 86 | Follow-up tracking — open loops with people | 1 | High | 4 |
| 87 | Gift intelligence — birthdays, preferences, purchase assistance | 2 | Medium | 4 |
| 88 | Meeting intelligence — notes, action items, follow-ups | 2 | High | 7 |
| 89 | Email management — triage, priority, unsubscribe, track | 1 | High | 6 |
| 90 | Social calendar intelligence — relationship health monitoring | 3 | Medium | 5 |
| 91 | Network opportunity detection — intro suggestions | 3 | Medium | 6 |
| 92 | Conflict and tension detection in relationships | 3 | Medium | 6 |
| 93 | Professional networking assist — LinkedIn optimization | 3 | Medium | 5 |

## 1.9 Interface & Interaction Module (12 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 94 | Natural voice interface with on-device wake word detection | 1 | Critical | 7 |
| 95 | Persistent context chat (mobile — iOS and Android) | 1 | Critical | 8 |
| 96 | iOS native app — full-featured | 1 | Critical | 20 |
| 97 | Android native app — full-featured | 1 | Critical | 18 |
| 98 | Desktop app — Mac (Electron + native bridge) | 1 | High | 10 |
| 99 | Desktop app — Windows | 4 | High | 8 |
| 100 | Browser extension — Chrome and Safari | 2 | High | 8 |
| 101 | Apple Watch / WearOS companion app | 2 | High | 7 |
| 102 | Vision input — camera, document scan, receipt OCR | 2 | High | 6 |
| 103 | Screen awareness mode (opt-in contextual suggestions) | 3 | Medium | 7 |
| 104 | System-wide keyboard shortcut layer | 1 | High | 3 |
| 105 | AR glasses interface (Vision Pro, Meta Ray-Ban) | 5 | Low | 15 |

## 1.10 Security & Privacy Module (12 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 106 | End-to-end encryption (AES-256 at rest, TLS 1.3 in transit) | 1 | Critical | 5 |
| 107 | On-device processing for sensitive data | 1 | Critical | 8 |
| 108 | Biometric authentication (Face ID, Touch ID, Passkeys) | 1 | Critical | 4 |
| 109 | Granular per-app, per-data-type permission controls | 1 | Critical | 5 |
| 110 | Data transparency dashboard — see everything ARIA holds | 2 | Critical | 5 |
| 111 | Immutable action audit log (cryptographically signed) | 1 | Critical | 5 |
| 112 | No data monetization — enforced at architecture level | 1 | Critical | 2 |
| 113 | Federated learning for model improvement (no raw data upload) | 3 | High | 10 |
| 114 | Emergency access controls — trusted contact with consent | 2 | High | 5 |
| 115 | Adversarial attack resistance (prompt injection, jailbreak) | 1 | Critical | 6 |
| 116 | GDPR/CCPA/PDPA compliance (deletion, export, consent) | 1 | Critical | 8 |
| 117 | Self-hosting option — full ARIA stack on own infrastructure | 4 | Medium | 15 |

## 1.11 Developer & Power User Module (10 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 118 | ARIA REST + GraphQL API — full capability exposure | 2 | High | 10 |
| 119 | Custom skill builder — low-code/no-code interface | 3 | High | 12 |
| 120 | Webhook support — inbound and outbound | 2 | High | 5 |
| 121 | MCP Protocol support — any MCP-compatible tool | 2 | High | 6 |
| 122 | Custom agent builder — specialized sub-agents | 4 | Medium | 12 |
| 123 | Python and JavaScript SDK | 3 | Medium | 8 |
| 124 | Zapier and Make native integrations | 3 | High | 6 |
| 125 | CLI interface for terminal power users | 3 | Medium | 5 |
| 126 | Custom persona / white-label deployment | 4 | Low | 10 |
| 127 | Debug and trace mode for developer inspection | 3 | Medium | 4 |

## 1.12 Offline & Edge Module (7 features)

| # | Feature | Phase | Priority | Est. Days |
| --- | --- | --- | --- | --- |
| 128 | On-device LLM — distilled model for offline reasoning | 1 | High | 8 |
| 129 | Offline memory and profile access — no internet required | 1 | Critical | 4 |
| 130 | Local action queue — executes when connectivity resumes | 1 | High | 4 |
| 131 | Full offline mode — chat, calendar, notes, documents | 1 | High | 5 |
| 132 | Edge-first architecture — latency-sensitive ops on device | 1 | High | 6 |
| 133 | Local model fine-tuning pipeline — entirely on-device | 3 | Medium | 10 |
| 134 | Encrypted local storage with owner-held keys | 1 | Critical | 4 |

# 2. Complete Integration Matrix — 160+ Integrations

All integrations listed with: Platform ¦ Category ¦ Integration Depth ¦ Phase ¦ Auth Method ¦ Notes

## 2.1 Communication Integrations (20)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Gmail | Email | Read, write, organize, draft, send, label, search, push webhooks | 1 | OAuth 2.0 |
| Outlook / Microsoft 365 Mail | Email | Read, write, organize, draft, send, folder management | 2 | OAuth 2.0 (MSAL) |
| Apple Mail | Email | Read, draft (iOS MailKit), notification integration | 1 | iOS native entitlement |
| ProtonMail | Email | Read, draft (via Bridge API), privacy-preserving | 3 | ProtonMail API |
| Yahoo Mail | Email | Read, draft, send | 3 | OAuth 2.0 |
| Custom IMAP/SMTP | Email | Full read/write for any email provider | 2 | IMAP/SMTP credentials |
| Google Calendar | Calendar | Full CRUD, push notifications, conflict detection | 1 | OAuth 2.0 |
| Outlook Calendar | Calendar | Full CRUD, meeting management | 2 | OAuth 2.0 (MSAL) |
| Apple Calendar | Calendar | Full CRUD (EventKit), local and iCloud calendars | 1 | iOS EventKit |
| Calendly | Scheduling | Read availability, booking links, meeting creation | 2 | OAuth 2.0 |
| Cal.com | Scheduling | Read/create bookings, availability management | 2 | API Key / OAuth |
| iMessage / SMS | Messaging | Read threads, summarize, draft (iOS Messages framework) | 1 | iOS entitlement (gated) |
| WhatsApp | Messaging | Read (Business API), draft replies, thread summarization | 1 | WhatsApp Business API |
| Telegram | Messaging | Read, draft, bot-based interface | 2 | Telegram Bot API |
| Signal | Messaging | Read (Signal CLI), privacy-preserving draft assist | 3 | Signal CLI / unofficial |
| Slack | Team Messaging | Read, send, search, summarize, create channels/threads | 2 | OAuth 2.0 + Events API |
| Microsoft Teams | Team Messaging | Read, send, meeting notes, summarize channels | 2 | OAuth 2.0 (MSAL) |
| Discord | Community | Read servers (with permission), summarize, send | 3 | Discord Bot API |
| WeChat | Messaging | Read, draft (WeChat Open Platform — China) | 4 | WeChat OAuth |
| Zoom | Video Calls | Transcription, meeting notes, action item extraction | 2 | Zoom OAuth |

## 2.2 Productivity & Files Integrations (20)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Google Drive | Cloud Storage | Read, write, organize, search, share, version track | 1 | OAuth 2.0 |
| OneDrive / SharePoint | Cloud Storage | Read, write, organize, enterprise SharePoint support | 2 | OAuth 2.0 (MSAL) |
| Dropbox | Cloud Storage | Read, write, organize, share links | 2 | OAuth 2.0 |
| iCloud Drive | Cloud Storage | Read, write (iCloud Container API on iOS) | 1 | iOS native |
| Notion | Notes / DB | Full CRUD on pages, databases, blocks, templates | 2 | OAuth 2.0 |
| Obsidian | Notes | Read/write local vault files, link graph traversal | 2 | Local file access + plugin |
| Apple Notes | Notes | Read, create, organize (iOS Notes framework) | 1 | iOS native |
| Google Docs/Sheets/Slides | Documents | Read, write, comment, share, version history | 2 | OAuth 2.0 |
| Microsoft Word/Excel/PowerPoint | Documents | Read, write, summarize, edit (via Office Graph API) | 2 | OAuth 2.0 (MSAL) |
| Todoist | Tasks | Full CRUD, project management, recurring tasks | 1 | OAuth 2.0 |
| Things 3 | Tasks | Read, create, complete tasks (URL scheme + iOS sharing) | 2 | Things URL scheme |
| ClickUp | Project Mgmt | Full CRUD tasks, spaces, docs, goals, time tracking | 2 | OAuth 2.0 |
| Asana | Project Mgmt | Tasks, projects, portfolios, goals, dependencies | 2 | OAuth 2.0 |
| Jira | Issue Tracking | Issues, sprints, epics, comments, status transitions | 2 | OAuth 2.0 |
| Linear | Issue Tracking | Issues, cycles, projects, priorities, assignments | 2 | OAuth 2.0 |
| Trello | Kanban | Cards, lists, boards, checklists, attachments | 2 | OAuth 2.0 |
| Monday.com | Work OS | Items, boards, columns, automations | 3 | OAuth 2.0 |
| Basecamp | Project Mgmt | To-dos, messages, schedules, documents | 3 | OAuth 2.0 |
| Airtable | Database | Full CRUD on bases, tables, records, views | 2 | OAuth 2.0 |
| Coda | Docs + DB | Read, write, tables, formulas | 3 | OAuth 2.0 |

## 2.3 Financial Integrations (18)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Plaid | Banking Aggregator | Read all bank/credit accounts, transactions, balances (US/EU/CA) | 2 | Plaid Link OAuth |
| TrueLayer | Banking Aggregator | EU/UK open banking — accounts, transactions, identity | 2 | TrueLayer OAuth |
| Stripe | Payments | Invoices, charges, payouts, subscriptions, disputes | 2 | API Key |
| PayPal | Payments | Transaction history, invoices, payouts | 2 | OAuth 2.0 |
| Square | POS / Payments | Transaction history, invoices, inventory for merchants | 3 | OAuth 2.0 |
| QuickBooks | Accounting | Invoices, expenses, payroll, P&L, tax categories | 3 | OAuth 2.0 |
| Xero | Accounting | Similar to QuickBooks — UK/AU/NZ preferred | 3 | OAuth 2.0 |
| Wave | Accounting | Free-tier small business accounting | 3 | OAuth 2.0 |
| YNAB | Budgeting | Budgets, transactions, goals, reports | 2 | OAuth 2.0 |
| Mint (Intuit) | Budgeting | Account aggregation, budgets, credit score | 2 | OAuth 2.0 |
| Robinhood | Investing | Portfolio, trades, dividends, options | 3 | Unofficial API / OAuth |
| Coinbase | Crypto | Crypto portfolio, transactions, staking rewards | 3 | OAuth 2.0 |
| Binance | Crypto | Crypto portfolio and transaction history | 3 | API Key |
| Interactive Brokers | Investing | Multi-asset portfolio, statements, corporate actions | 3 | IBKR API |
| Fidelity / Schwab | Brokerage | Portfolio, statements, transactions | 4 | OAuth 2.0 (when available) |
| Venmo | P2P Payments | Transaction history, payment requests | 3 | Unofficial API |
| Receipt scanning (OCR) | Receipts | Photo → structured receipt data for expense tracking | 2 | On-device Vision |
| Subscription detection | Auto-detect | Detect subscriptions from transaction data ML analysis | 2 | Plaid + ML |

## 2.4 Health & Fitness Integrations (16)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Apple Health (HealthKit) | Health Platform | All HealthKit data types: activity, sleep, vitals, nutrition, mindfulness | 2 | iOS HealthKit permission |
| Google Fit / Health Connect | Health Platform | Activity, sleep, vitals, nutrition, body measurements | 2 | Android Health Connect |
| Fitbit | Wearable | Activity, sleep, heart rate, SpO2, stress, menstrual health | 2 | OAuth 2.0 |
| Garmin Connect | Wearable | Activity, GPS routes, training load, recovery, sleep | 2 | OAuth 2.0 |
| Oura Ring | Wearable | Sleep, readiness, HRV, body temp, activity, stress | 2 | OAuth 2.0 |
| Whoop | Wearable | Recovery, strain, sleep, HRV, respiratory rate | 2 | OAuth 2.0 |
| Apple Watch (WorkoutKit) | Wearable | Workouts, heart rate, ECG, blood oxygen (iOS native) | 2 | iOS native |
| Samsung Health | Health Platform | Activity, sleep, stress, heart rate, blood pressure | 3 | Samsung Health SDK |
| MyFitnessPal | Nutrition | Food diary, macro tracking, barcode scanning | 2 | OAuth 2.0 |
| Cronometer | Nutrition | Detailed micronutrient tracking | 3 | API Key |
| Strava | Fitness | Running, cycling, swimming activities, routes, kudos | 2 | OAuth 2.0 |
| Peloton | Fitness | Workout history, metrics, achievements | 3 | Unofficial API |
| Calm / Headspace | Mental Health | Meditation sessions, sleep stories, streaks | 3 | OAuth 2.0 |
| Dexcom (CGM) | Health Monitoring | Continuous glucose monitoring data | 3 | Dexcom API |
| Blood pressure monitors (BLE) | Health Monitoring | Direct BLE device pairing for BP readings | 3 | Bluetooth LE |
| EHR systems (Epic, Cerner) | Medical Records | HL7 FHIR R4 patient record access | 3 | SMART on FHIR OAuth |

## 2.5 Smart Home & IoT Integrations (14)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Apple HomeKit | Smart Home | Full device control, scenes, automations, energy monitoring | 2 | iOS HomeKit framework |
| Google Home / Assistant | Smart Home | Device control, routines, Nest thermostat, cameras | 2 | Google Home API |
| Amazon Alexa / Echo | Smart Home | Device control, skills, routines, shopping integration | 2 | Alexa Skills Kit |
| Samsung SmartThings | Smart Home | Device control, automation rules, energy monitoring | 2 | SmartThings API |
| Philips Hue | Lighting | Scene setting, brightness, color, circadian rhythm lighting | 2 | Philips Hue API |
| Nest Thermostat | Climate | Temperature control, schedule optimization, energy reports | 2 | Google Nest API |
| Ring / Nest Cameras | Security | Alert notifications, snapshot capture, event history | 2 | Ring API / Nest API |
| August / Schlage Smart Locks | Access Control | Lock/unlock, access logs, guest codes | 2 | August API |
| Lutron Caseta | Lighting | Full lighting control and automation | 3 | Lutron API |
| Ecobee | Climate | Thermostat control, occupancy, energy reporting | 3 | Ecobee API |
| LIFX | Lighting | Color, brightness, effects, scenes | 3 | LIFX LAN API |
| Home Assistant | Smart Home Hub | Local hub integration for all Home Assistant-compatible devices | 2 | REST API / WebSocket |
| MQTT broker | IoT Protocol | Generic MQTT integration for any IoT device | 2 | MQTT credentials |
| Matter / Thread protocol | IoT Standard | Upcoming universal smart home standard compatibility | 4 | Matter SDK |

## 2.6 Travel, Shopping & Entertainment Integrations (20)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Google Maps | Navigation | Route planning, commute tracking, ETA, location context | 1 | Google Maps API |
| Apple Maps | Navigation | Route planning, ETA, points of interest (iOS native) | 1 | iOS MapKit |
| Uber / Lyft | Transport | Book rides, track, expense integration, trip history | 2 | OAuth 2.0 |
| TripIt | Travel | Itinerary import, flight tracking, hotel confirmations | 2 | OAuth 2.0 |
| Airbnb | Accommodation | Booking status, reservations, review reminders | 2 | OAuth 2.0 |
| Booking.com | Accommodation | Search, book, manage reservations | 3 | Affiliate API |
| Google Flights / Kayak | Flights | Price tracking, booking assist, deal alerts | 2 | Scraper + affiliate |
| Airline apps (AA, UA, DL, BA) | Flights | Loyalty points, flight status, seat upgrades | 3 | Airline APIs |
| Amazon | Shopping | Order history, delivery tracking, reorder, wishlist | 2 | Amazon MWS / SP-API |
| Shopify stores | Shopping | Order status, returns, receipts (via email parsing fallback) | 2 | Shopify API |
| eBay | Marketplace | Listing management, purchase history, selling | 3 | OAuth 2.0 |
| Spotify | Music | Playback control, playlist creation, taste modeling, mood music | 1 | OAuth 2.0 |
| Apple Music | Music | Playback control, playlist creation, listening history | 2 | MusicKit |
| Netflix | Video | Viewing history (limited API), recommendation integration | 3 | Unofficial / OAuth |
| YouTube | Video | Watch history, subscriptions, playlist management | 2 | OAuth 2.0 |
| Kindle / Audible | Books | Reading progress, highlights, notes, book recommendations | 2 | Amazon API |
| Pocket / Instapaper | Read Later | Save, sync, summarize saved articles | 2 | OAuth 2.0 |
| Goodreads | Books | Reading list, reviews, recommendations | 3 | OAuth 2.0 |
| OpenTable / Resy | Dining | Restaurant booking, preferences, history | 2 | OAuth 2.0 |
| DoorDash / UberEats | Food Delivery | Order history, frequent orders, reorder assistance | 3 | OAuth 2.0 |

## 2.7 CRM, Social & Professional Integrations (16)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Google Contacts | Contacts | Full contact sync, enrichment, relationship graph feed | 1 | OAuth 2.0 |
| Apple Contacts | Contacts | Native iOS contact sync and enrichment | 1 | iOS CNContactStore |
| Salesforce | CRM | Contacts, deals, activities, notes, pipeline management | 2 | OAuth 2.0 |
| HubSpot | CRM | Contacts, deals, emails, meetings, pipeline | 2 | OAuth 2.0 |
| LinkedIn | Professional | Profile, connections, InMail drafting, job tracking (limited API) | 2 | OAuth 2.0 |
| Twitter / X | Social | Mention monitoring, tweet scheduling, DM management | 3 | OAuth 2.0 v2 |
| Instagram | Social | Post performance monitoring (read-only, business accounts) | 3 | Meta Business API |
| Facebook | Social | Page management, event creation, group monitoring | 3 | Meta Graph API |
| Reddit | Community | Subreddit monitoring, saved posts, comment tracking | 3 | OAuth 2.0 |
| GitHub | Developer | PR reviews, issue tracking, commit activity, CI status | 2 | OAuth 2.0 |
| GitLab | Developer | Issues, MRs, pipelines, repository activity | 3 | OAuth 2.0 |
| Loom | Video | Video library, share tracking, feedback summaries | 3 | OAuth 2.0 |
| Calendly outbound | Scheduling | Share booking links, see who has booked, reminders | 2 | OAuth 2.0 |
| Typeform | Forms | Response notifications, data capture to memory | 3 | OAuth 2.0 |
| Eventbrite | Events | Event registration tracking, networking opportunities | 3 | OAuth 2.0 |
| Meetup | Events | Group activity, event RSVP tracking | 4 | OAuth 2.0 |

## 2.8 Automation & Developer Platform Integrations (16)

| Platform | Category | Depth | Phase | Auth |
| --- | --- | --- | --- | --- |
| Zapier | Automation | Trigger ARIA from 6,000+ apps, invoke ARIA actions from Zapier | 3 | API Key + OAuth |
| Make (Integromat) | Automation | Visual workflow builder integration with ARIA as node | 3 | API Key |
| n8n | Automation | Self-hosted automation node for ARIA actions and triggers | 3 | API Key |
| IFTTT | Automation | Simple trigger-action automations for consumer use cases | 3 | IFTTT API |
| Webhooks (inbound) | Developer | Accept event payloads from any platform to trigger ARIA | 2 | HMAC signature |
| Webhooks (outbound) | Developer | Send ARIA events to any endpoint | 2 | HMAC signature |
| Anthropic Claude API | AI | Primary LLM reasoning engine with streaming and tool use | 1 | API Key |
| OpenAI API | AI | Fallback LLM + embedding generation | 1 | API Key |
| Google Gemini API | AI | Alternative LLM for specific tasks and fallback | 2 | API Key |
| Twilio | Communications | SMS/voice notifications and two-factor authentication | 2 | API Key |
| SendGrid | Email | Transactional email delivery for ARIA notifications | 1 | API Key |
| Cloudflare Workers | Edge | Edge-deployed functions for low-latency operations | 1 | Cloudflare API |
| AWS Lambda | Serverless | Event-driven backend functions for integrations | 1 | IAM |
| Pusher / Ably | Realtime | WebSocket infrastructure for live updates to clients | 1 | API Key |
| Sentry | Monitoring | Error tracking across all ARIA components | 1 | DSN Key |
| PostHog | Analytics | Privacy-respecting product analytics and feature flags | 1 | API Key |

# 3. Phase-by-Phase Feature Delivery Summary

| Phase | Timeline | Features Delivered | Integrations Added | Key Milestone |
| --- | --- | --- | --- | --- |
| Phase 1 — Foundation | Months 1–6 | 51 features | 14 integrations | 1,000 beta users, core AI working, iOS/Android launch |
| Phase 2 — Integration | Months 7–12 | 47 additional features | +52 integrations (66 total) | 50+ integrations live, health + finance modules, 10,000 paid users |
| Phase 3 — Intelligence | Months 13–18 | 43 additional features | +34 integrations (100 total) | Full proactive AI, personality perfected, API public, 100,000 users |
| Phase 4 — Autonomy | Months 19–30 | 38 additional features | +46 integrations (146 total) | Full agentic mode, self-hosting, enterprise tier, 500,000 users |
| Phase 5 — Ubiquity | Months 31–36+ | 35 additional features | +20+ integrations (160+ total) | Ambient mode, 5M+ users, IPO readiness |
| TOTAL | 36 months | 214 features | 160+ integrations | $500M+ ARR target |