ARIA

Sprint Plan & Technical Specification

Phase 1 Detailed Execution Plan — Months 1 through 6

This document covers the complete sprint-by-sprint breakdown, technical architecture decisions, team structure, and definition of done for ARIA Phase 1.

Version 1.0  |  April 2026  |  ENGINEERING CONFIDENTIAL

# 1. Team Structure & Roles

| Role | Count | Responsibilities | Phase 1 Focus |
| --- | --- | --- | --- |
| Tech Lead / Architect | 1 | System design, architecture decisions, code reviews, technical roadmap ownership | Core architecture, data layer design, integration patterns |
| Backend Engineers | 2 | API development, data pipelines, integrations, memory layer, agent execution | Memory graph, ingestion layer, API v1, Gmail/Calendar connectors |
| Mobile Engineers (iOS) | 2 | iOS app, on-device ML, HealthKit, voice, CoreData, Swift/SwiftUI | iOS app, on-device LLM, voice interface, offline mode |
| Mobile Engineers (Android) | 1 | Android app feature parity with iOS using Kotlin/Compose | Android app v1 — joins in Month 3 |
| AI/ML Engineer | 1 | LLM integration, personality modeling, on-device model optimization, fine-tuning | Personality model, on-device quantization, memory retrieval |
| Frontend Engineer | 1 | Web dashboard, admin panel, developer docs site | Owner dashboard, settings, memory explorer |
| Security Engineer | 1 (part-time) | Encryption, auth, pen testing, compliance | E2E encryption, biometric auth, permission matrix |
| Designer (UX/UI) | 1 | All interface design, design system, user research | Design system, onboarding, chat UI, mobile app |
| Product Manager | 1 | Sprint planning, backlog, user research, metrics, stakeholder comms | Sprint execution, beta user management, KPI tracking |
| DevOps / SRE | 1 (part-time) | Infrastructure, CI/CD, monitoring, scaling | AWS setup, Kubernetes, CI/CD pipeline, Datadog |

# 2. Phase 1 Sprint Plan — 24 Sprints (2-Week Each)

Phase 1 = 6 months = 12 two-week sprints. Each sprint below includes goals, deliverables, and acceptance criteria.

## Sprint 1–2: Infrastructure & Core Architecture (Weeks 1–4)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| AWS infrastructure setup | VPC, ECS/EKS cluster, RDS (PostgreSQL), ElastiCache (Redis), S3, CloudFront, Route53, secrets manager | DevOps | All services provisioned and accessible |
| CI/CD pipeline | GitHub Actions: lint → test → build → deploy to staging and production environments | DevOps | Green builds auto-deploy to staging |
| Core API skeleton | Node.js/TypeScript Express API with auth middleware, rate limiting, error handling, logging | Backend | Health check endpoint returns 200 in prod |
| Database schema v1 | PostgreSQL: users, profiles, memories, integrations, actions, audit_log tables with migrations | Backend | All tables created, migrations passing |
| Neo4j knowledge graph setup | Graph DB provisioned, schema defined, basic CRUD operations tested | Backend | Owner node and relationship types created |
| Qdrant vector store setup | Vector DB provisioned, embedding schema defined, similarity search tested | Backend/ML | Semantic search returns relevant results on test data |
| Auth system | Passkeys (WebAuthn) + JWT + refresh tokens + biometric flag in user record | Backend/Security | Register, login, and refresh flow working end-to-end |
| Encryption layer | AES-256 for data at rest, field-level encryption for PII, key management via AWS KMS | Security | All PII fields encrypted, keys rotatable |
| Design system foundation | Color tokens, typography, spacing, component library (React Native + Web) | Design | Storybook live with 20+ base components |
| iOS app skeleton | Xcode project, SwiftUI base, navigation, auth flow, API client | iOS | App launches, authenticates, hits API |

## Sprint 3–4: Owner Onboarding & Profile Engine (Weeks 5–8)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| Onboarding wizard — Part 1 | Life dimensions intake: goals, values, lifestyle (sleep, diet, exercise habits), work context, communication preferences | iOS + Backend | User can complete 10/20 dimensions with data persisted |
| Onboarding wizard — Part 2 | Existing tools and integrations mapping, pain points, personality style self-assessment, ARIA customization | iOS + Backend | Full 20-dimension profile stored in graph and PostgreSQL |
| Owner profile API | CRUD endpoints for profile data, profile versioning, profile export (JSON/CSV) | Backend | All profile fields accessible via API with full test coverage |
| Knowledge graph — Owner node | Owner entity in Neo4j with all profile dimensions as properties and linked entity nodes | Backend/ML | Owner node has 50+ properties, graph query returns correct data |
| Profile UI | Settings and profile view in iOS app showing all captured dimensions with edit capability | iOS + Design | User can view and edit all profile fields |
| Personality bootstrap | Initial personality model from onboarding data — tone preferences, communication style, decision framework | ML | Personality vector stored, basic tone adaptation working |
| Goal tracking module | Goals CRUD, goal categories (career, health, finance, relationships, learning, personal), progress tracking | Backend + iOS | User can create, view, and track goals with ARIA commentary |
| Context mode detection v1 | Rule-based: Work/Home/Travel/Focus mode detection from time, calendar, and location | Backend + iOS | ARIA correctly identifies context mode 80%+ of the time |

## Sprint 5–6: Memory Layer & Core Chat (Weeks 9–12)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| Episodic memory store | All conversations stored with timestamp, context tags, emotional tone, and linked entities | Backend | Every message stored, retrievable by time range and semantic search |
| Semantic memory extraction | LLM pipeline to extract facts, preferences, and entities from conversations and store in knowledge graph | ML + Backend | Facts extracted with 85%+ precision on test set |
| Memory search API | Natural language search over all memories using vector similarity + graph traversal + BM25 hybrid | Backend/ML | Query 'What did I decide about X' returns correct result in <500ms |
| Contextual recall injection | Automatic memory retrieval at conversation start — inject relevant memories into LLM context | ML | Relevant memories appear in ARIA's responses without explicit prompting |
| Memory UI — iOS | Memory explorer: timeline view, search, category filters, delete controls, memory detail view | iOS + Design | User can search, browse, and delete memories from app |
| Chat interface v1 — iOS | Full conversational chat UI: message bubbles, voice input, typing indicators, copy/share actions | iOS + Design | Chat is smooth, supports voice input, shows memory-grounded responses |
| Claude API integration | Anthropic claude-sonnet-4-6 API connected with streaming, system prompt with owner profile injection | ML + Backend | ARIA responds in <3s with owner-contextualized answers |
| On-device LLM setup | Llama 3.2 3B quantized (GGUF) running via llama.cpp on iOS, offline fallback tested | iOS + ML | Offline ARIA responds to basic queries when network unavailable |
| Cross-session continuity | Every new conversation opens with injected context from recent history and active goals | ML + Backend | ARIA references previous conversations correctly in >90% of test cases |
| Memory forgetting controls | Per-category retention settings, manual deletion, automatic expiry for low-importance memories | Backend + iOS | User can set retention rules, expired memories are purged |

## Sprint 7–8: Core Integrations (Weeks 13–16)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| Gmail integration | OAuth2 connection, inbox sync, thread read/summarize, draft creation, send (with approval), label management | Backend | Full Gmail CRUD working, drafts created match owner's tone |
| Google Calendar integration | OAuth2, event read/create/modify/delete, conflict detection, travel time addition, prep reminder creation | Backend | Calendar CRUD working, conflict alerts firing correctly |
| Apple Mail + Calendar (iOS) | EventKit + MailKit native integration for iOS users who prefer Apple ecosystem | iOS | Apple Calendar sync working, events viewable in ARIA |
| iMessage / SMS read (iOS) | Messages framework integration (privacy-gated, user-initiated), thread summarization | iOS | Recent message threads accessible with user permission grant |
| WhatsApp integration | WhatsApp Business API for read access and reply drafting (not auto-send) | Backend | WhatsApp messages readable, draft replies generated in owner's tone |
| Integration permission UI | Per-integration permission screens: what data is accessed, how it's used, easy revoke button | iOS + Design | Every integration has clear permission screen with revoke working |
| OAuth token management | Secure storage of all OAuth tokens, auto-refresh, revocation handling, re-auth prompts | Backend + Security | Tokens stored encrypted, refresh working, revocation propagates correctly |
| Integration health dashboard | View all connected integrations, last sync time, data counts, error states, reconnect option | iOS + Backend | Dashboard shows all integrations with green/red health status |

## Sprint 9–10: Proactive Engine & Writing Style (Weeks 17–20)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| Daily briefing generation | Every morning at user-set time: day summary (meetings, priorities, weather, relevant news, outstanding tasks) | ML + Backend | Briefing delivered at scheduled time, covers all dimensions, reads naturally |
| Evening digest | End-of-day: accomplishments, outstanding items, goal progress, energy/mood reflection, next day preview | ML + Backend | Digest generated and delivered, owner rates relevance >4/5 |
| Meeting preparation brief | 30 min before each calendar event: attendee profiles, history, open items, agenda suggestions, relevant docs | ML + Backend | Brief generated for 100% of calendar events with attendees |
| Follow-up tracking | Detect promises and open questions in conversations/emails, track them, remind at appropriate time | ML + Backend | Open items detected with 80%+ recall, reminders fire correctly |
| Writing style model | Fine-tuned style adapter from owner's email/message corpus — tone, vocabulary, sentence length, formality | ML | Style-cloned drafts rated 'sounds like me' by owner >80% of the time |
| Email draft generation | Draft emails in owner's voice for common scenarios: reply, follow-up, intro, decline, request | ML + iOS | Draft quality rated ≥4/5 by owner in blind test vs their own writing |
| Notification system | Push notifications for proactive alerts: priority-based, do-not-disturb aware, grouped intelligently | iOS + Backend | Notifications delivered with <5 second latency, grouping working |
| Anomaly detection v1 | Flag unusual patterns: spending spike, unusual contact gap, approaching deadline, health metric change | ML + Backend | 5+ anomaly types detected with <10% false positive rate |

## Sprint 11–12: Agentic Actions, Security Audit & Beta Launch (Weeks 21–24)

| Item | Details | Owner | Done When |
| --- | --- | --- | --- |
| Permission matrix v2 | Four-tier permission system (Ask Always, Ask Once, Auto-Approve, Never) per app, per action type, per risk level | Backend + iOS | All action types have configurable permission tiers |
| Agentic action: email send | Draft + approve + send flow with owner approval checkpoint before any email leaves outbox | Backend + iOS | Email send flow works, approval checkpoint never skipped |
| Agentic action: calendar booking | ARIA books/reschedules events after showing conflict analysis and getting approval | Backend + iOS | Calendar events created correctly, conflicts always surfaced |
| Agentic action: task creation | Creates tasks in Todoist/ClickUp/Notion with correct metadata from conversation context | Backend | Tasks created in correct tool with right due dates and context |
| Action audit log UI | Immutable timeline of every action ARIA has taken: what, when, why, outcome, undo option | iOS + Backend | All actions logged, visible to user, undo works within 15 minutes |
| Rollback system | Undo capability for all reversible actions within configurable time window (default: 15 minutes) | Backend | Rollback tested for all action types, 100% success on reversible actions |
| Third-party security audit | External pen testing firm conducts full security assessment: auth, API, data layer, mobile app | Security | Audit complete, all critical/high findings remediated before beta |
| Privacy compliance review | GDPR/CCPA lawyer review of data flows, consent model, privacy policy, data deletion process | Legal/Security | Legal sign-off received, privacy policy published |
| Beta onboarding — 1,000 users | Invite-only beta launch: onboarding flow, in-app feedback, weekly user interviews | Product | 1,000 users onboarded, feedback loop active, NPS >35 |
| Performance testing | Load testing API (1,000 concurrent users), memory retrieval <500ms, chat response <3s P95 | DevOps + Backend | All performance targets met under load |
| Desktop app v1 (Mac) | Electron app with menu bar icon, keyboard shortcut (⌘+Space alternate), basic chat, quick actions | Frontend | Mac app installable, keyboard shortcut opens ARIA from any app |
| Documentation v1 | API docs, onboarding guide, integration setup guides, privacy FAQ, developer README | Product + Backend | Docs site live at docs.aria.ai with full API reference |

# 3. Technical Architecture Detail

## 3.1 Memory Architecture

ARIA's memory system uses three storage layers working in concert:

| Layer | Technology | What's Stored | Query Method |
| --- | --- | --- | --- |
| Short-term cache | Redis (TTL 24h) | Active conversation context, current session state, pending actions | Key-value, O(1) lookup |
| Episodic store | PostgreSQL + pgvector | All conversations, events, and interactions as timestamped records with embeddings | Time-range + semantic similarity search |
| Semantic/entity store | Neo4j graph DB | People, places, preferences, facts, relationships — as typed nodes and edges | Cypher graph traversal queries |
| Vector search index | Qdrant | High-dimensional embeddings of all memory content for semantic retrieval | Approximate nearest-neighbor (ANN) vector search |
| File & document store | S3 + metadata in PostgreSQL | Documents, images, voice recordings, attachments — indexed but stored as objects | Metadata search + S3 object retrieval |
| On-device cache (iOS) | Core Data + SQLite | Owner profile, recent memories, offline queue, personality model weights | SQLite queries, Core Data fetch requests |

## 3.2 Memory Retrieval Pipeline

- Step 1: Incoming message is embedded using text-embedding-3-large (OpenAI) or local equivalent

- Step 2: Vector search in Qdrant returns top-K semantically similar memories

- Step 3: Graph traversal in Neo4j retrieves entity-linked memories (people, places, topics mentioned)

- Step 4: Recent episodic memories fetched from PostgreSQL (last 7 days, time-decayed relevance)

- Step 5: Reranking model selects most relevant 10-15 memories to inject into LLM context

- Step 6: Memory injection formatted as structured context block prepended to system prompt

- Step 7: LLM response generated with full owner context — grounded, specific, personalized

## 3.3 Personality Model Architecture

| Component | Method | Data Source | Output |
| --- | --- | --- | --- |
| Tone classifier | Fine-tuned BERT on owner's email/message corpus | Last 2 years of emails + messages (with permission) | Formality score, humor score, directness score per context |
| Vocabulary model | N-gram frequency analysis + word embedding similarity | Owner's writing corpus | Preferred vocabulary set, avoided phrases, typical sentence length |
| Style adapter | LoRA fine-tune on base LLM with owner's writing samples | Owner-approved writing samples (min 10,000 tokens) | Style-consistent text generation indistinguishable from owner's writing |
| Decision model | Preference learning from explicit feedback + implicit choices | Owner's past decisions, corrections, and stated preferences | Decision framework vector: risk tolerance, priority weighting, decision speed |
| Emotional model | Sentiment + arousal/valence analysis on communication patterns | Messages, voice tone (with permission), calendar stress markers | Current emotional state estimate, preferred response tone |

## 3.4 Integration Architecture

- All third-party integrations use OAuth 2.0 with PKCE for authorization

- Integration tokens stored encrypted in PostgreSQL using field-level AES-256 encryption

- Each integration runs as an independent microservice with its own rate limit manager and retry logic

- Integration data is normalized into a canonical schema before entering the memory layer

- Webhook listeners for real-time integrations (Gmail push, calendar events, smart home triggers)

- Polling fallback for integrations without webhook support (configurable 1min–1h intervals)

- Integration failures are surfaced to the owner with clear error messages and reconnect prompts

- All integration traffic passes through an audit proxy that logs request/response for debugging

## 3.5 On-Device AI Architecture (iOS)

| Component | Model | Size | Purpose |
| --- | --- | --- | --- |
| Chat fallback | Llama 3.2 3B Q4_K_M (GGUF) | ~2GB RAM | Offline conversational AI for basic queries |
| Embedding | nomic-embed-text-v1.5 (GGUF) | ~270MB RAM | Local semantic search over on-device memory cache |
| Voice transcription | Whisper tiny.en (Core ML) | ~75MB storage | On-device voice-to-text, never sent to cloud |
| Tone detection | Custom BERT fine-tune (Core ML) | ~50MB storage | Emotional state detection from text without cloud call |
| Face/document OCR | Apple Vision framework | Native (0MB additional) | Receipt scanning, document reading, QR codes |
| Personality adapter | Custom LoRA weights (Core ML) | ~200MB storage | On-device style application to all generated text |

# 4. Definition of Done — Phase 1

Phase 1 is complete when ALL criteria below are met. No phase gates without full sign-off.

## 4.1 Core Functionality

- Owner can complete full onboarding wizard capturing all 20 life dimensions

- ARIA maintains persistent memory across sessions — correctly references past conversations in >90% of cases

- ARIA's writing style matches the owner's voice — owner rates drafts ≥4/5 in blind test

- Gmail, Google Calendar, Apple Mail, Apple Calendar, iMessage, and WhatsApp integrations working

- Proactive daily briefing delivered every morning at configured time

- Meeting preparation brief generated for all calendar events with external attendees

- ARIA can draft and send emails (with owner approval) without any errors or unintended sends

- ARIA can book calendar events and detect/surface all conflicts

- Complete action audit log with undo capability for all reversible actions

## 4.2 Performance

- Chat response latency: P50 <1.5s, P95 <3s, P99 <5s — measured from message send to first token

- Memory search: P95 <500ms for semantic search across 10,000+ stored memories

- App cold start: <2s on iPhone 12 or newer, <3s on mid-range Android

- API uptime: >99.5% over the 4-week beta period

- On-device LLM: first token in <2s on iPhone 15 or newer for offline mode

## 4.3 Security & Privacy

- External security audit completed with zero critical findings and all high findings remediated

- Legal privacy review completed, privacy policy published and GDPR-compliant

- All PII stored with field-level encryption, all tokens stored encrypted

- Biometric authentication working on iOS and Android with zero bypass vectors found in audit

- Permission matrix enforced — no action type can execute without appropriate permission level being set

- Data deletion request results in complete removal from all storage layers within 30 days

## 4.4 Beta Quality

- 1,000 beta users onboarded without critical issues

- Crash-free rate >99% on iOS, >98% on Android

- Beta NPS ≥35

- Zero data breach incidents or unauthorized data access events

- User support response time <24h for all beta issues

# 5. Key Dependencies & Risk Mitigations

| Dependency | Risk if Unavailable | Mitigation / Fallback |
| --- | --- | --- |
| Anthropic Claude API | Core reasoning capability degraded | Implement OpenAI GPT-4o and Mistral as fallback providers with automatic routing |
| Apple Messages entitlement | iMessage integration blocked (requires Apple approval) | Launch without iMessage; use notification integration instead; apply for entitlement Day 1 |
| WhatsApp Business API | WhatsApp integration unavailable | Use unofficial library as beta fallback; migrate to official API when approved |
| Plaid financial API | Financial module blocked in certain regions | Manual bank statement upload as fallback; regional Plaid alternatives (Truelayer for EU) |
| On-device model performance | Offline mode too slow on older devices | Dynamic model selection based on device capability; disable offline AI on unsupported devices |
| Beta user recruitment | Insufficient feedback quality | Partner with 5 productivity-focused communities; offer extended Pro trial for detailed feedback |
| Neo4j Cloud availability | Knowledge graph unavailable | Local Neo4j fallback for on-device; PostgreSQL graph queries as emergency fallback |
| Apple/Google auth store review | App launch delayed | Submit 4 weeks early; prepare Web app as fallback for beta users blocked by review delays |

# 6. Open Questions & Decisions Required

| Question | Options | Recommended | Deadline |
| --- | --- | --- | --- |
| LLM provider strategy | Anthropic-only vs multi-provider vs self-hosted | Multi-provider with Anthropic primary | Sprint 1 |
| Memory retention default | 30 days / 1 year / Lifetime (pro) | 30 days free, 1 year pro, lifetime as add-on | Sprint 3 |
| On-device model choice | Llama 3.2 3B vs Phi-3 mini vs Mistral 7B | Llama 3.2 3B (best size/quality for iOS) | Sprint 1 |
| Graph DB hosting | Neo4j AuraDB (cloud) vs self-managed EC2 | AuraDB for MVP, migrate to self-managed at 100k users | Sprint 1 |
| WhatsApp approach for beta | Official API (waitlist) vs unofficial library | Unofficial for private beta only, migrate before public launch | Sprint 7 |
| Subscription platform | Stripe + in-app purchases vs Stripe only | Stripe for web + Apple/Google IAP for mobile | Sprint 10 |
| Beta geographic focus | US only vs US + UK + India | US + UK (English-language, high tech adoption) | Pre-Sprint 1 |
| ARIA persona — should it have a name/voice? | Generic 'ARIA' vs customizable by owner vs named character | Owner chooses name and voice from curated options | Sprint 5 |